		b/d vf]nf xfO8«f] Oglh{ lnld6]8

b/dvf]nf xfO8«f] OghL{ lnld6]8
Daramkhola Hydro Energy Limited 
[image: ]
[image: A building next to a river

Description automatically generated][image: ]
 
cf7f} / gjf} jflif{s ;fwf/0f;efsf] jflif{s k|ltj]bg
cf=j= @)&(÷*) / @)*)÷*!
b/dvf]nf xfO8«f] OghL{ lnld6]8
;Dks{ kmf]g g+=)!– $@$^)$%
Email M daramkholahydroenergy@gmail.com ,Web site Mdaramkholahydro.com
b/dvf]nf xfO8«f] OghL{ lnld6]8
xfn sfod ;~rfns ;ldlt
	
[image: Chairman , Nar Bdr]
g/ axfb'/ k'g
cWoIf
	
[image: Hari prasad Sapkota]
xl/ k|;fb ;fksf]6f
;~rfns

	
[image: Ram Parsad Kadel 001]
/fd k|;fb ;fksf]6f
       ;~rfns

	[image: Madhav Prasad Kharel]
dfwj k|;fb v/]n
;~rfns
	
[image: C:\Users\hc\Desktop\WhatsApp Image 2025-04-14 at 4.12.27 PM.jpeg]
g/ axfb'/ 3lt{
;~rfns
	
[image: Rupak Lal Shrestha 001]
?ksnfn >]i7
;~rfns

	
[image: C:\Users\hc\AppData\Local\Microsoft\Windows\Temporary Internet Files\Content.Word\314759493_528457228806589_5544179462756472035_n.jpg]
OGb|dl0f ;fksf]6f
;~rfns
	
[image: salik]
;fnLs/fd ;fksf]6f
;~rfns
	
[image: 117945893_4698388780171564_3435707528962114541_n]
l6sf/fd v/]n
;~rfns

	[image: ]




ejbQ ;'j]bL -ef]h]Gb|_
                  ;~rfns
	  [image: C:\Users\hc\Desktop\c725d20b-6931-44cc-9b6f-f07b7af2e082.jpg]    
ufoqLb]lj zdf{
;~rfns
	[image: ]

	




                 	b]j/fh v/]n
  s+kgL ;lrj


b/d vf]nf xfO8«f] Oglh{ lnld6]8

cf7f} / gjf} jflif{s k|ltj]bg

cg';'rL – ! kl/lzi6 -s_
bkmf %-$_ ;+u ;DalGwt
- sDkgL P]g, @)^# sf] bkmf &! sf] pkbkmf -#_ ;Fu ;DjlGwt_
                           k|ltlglw lgo'Qm ug]{ kmf/d -k|f]S;L kmf/d_
>L ;~rfns ;ldlt, 
b/dvf]nf xfO8«f] Oglh{ lnld6]8
sf=d=g=kf= , ykfyln sf7df08f}+ . 
              ljifoM k|ltlglw -k|f]S;L_ lgo'Qm u/]sf] af/] .

    =====================lhNnf============================ d=g=kf=÷p=d=g=kf=÷g=kf=÷uf=kf= j8f g= ======== a:g] d÷xfdL ==== ============= ========================n] To; sDkgLsf] @)*@ ;fn a}zfv dlxgf # ut] a'wjf/ x'g] jflif{s ;fwf/0f  ;efdf :jo+ pkl:yt eO{ 5nkmn tyf lg0f{odf ;xefuL x'g g;Sg] ePsf]n] pQm ;efdf efu lng tyf dtbfg ug{sf nflu d]/f]÷xfd|f] k|ltlglwTj ul/ efu lng ===================== lhNnf ============================ d=g=kf=÷ p=d=g=kf=÷ g=kf=÷ uf=kf= j8f g= =========a:g] To; sDkgLsf z]o/ wgL ===========================================nfO{ d]/f]÷xfd|f] k|ltlglw dgf]gog ul/ k7fPsf] 5'÷5f}+ . 

k|ltlglw x'g]sf] 							k|ltlglw lgo'Qm ug]{sf] 
gfd M									gfd M
b:tvt M								b:tvt M
z]o/ wgL g+= 						             z]o/ wgL g+= 
z]o/ ;+Vof M								z]o/ ;+Vof M
ldlt M									ldlt M
b|i6Jo M of] lgj]bg ;fwf/0f;ef x'g' eGbf sDtLdf $* 306f cufj} sDkgLsf] k|wfg sfof{nodf k]z ul/;Sg' kg]{ 5 . 
====================================================================================================================================================================================
b/dvf]nf xfO8«f] Oglh{ lnld6]8
sf=d=g=kf=  , yfkfyln, sf7df08f 
k|j]z kq
z]o/wgLsf] gfd M ================================================================
z]o/ wgL g+= =========================================================
s'n z]o/ ;+Vof M===================================
z]o/wgLsf] ;lx M ======================= 									   ;ef sIfdf k|j]z ug{ of] k|j]z kq clgjfo{ ?kdf lnO{ cfpg'x'g cg'/f]w 5 .				  ==============================
  sDkgL ;lrj

b/dvf]nf xfO8«f] OghL{ lnld6]8
   ljifo–;"rL


ljj/0f 		k[i7
cf7f} / gjf} jflif{s ;fwf/0f;ef ;DaGwL ;"rgf÷hfgsf/L                              #
;~rfns ;ldltsf] tkm{af6 cWoIfsf] dGtJo                                         $
 Eff}lts tyf cfly{s cj:yf                                                          %
 eflj gLtL tyf sfo{of]hg                                                            !#
 ;+:yfut ;fdflhs pQ/bfloTj                                                      !% 
cGo                                                                               !^

kl/of]hgf :ynsf] gS;f
[image: ]				
	
                           cf7f} / gjf} jflif{s ;fwf/0f ;ef ;DjGwL ;"rgf
k|yd k6s k|sflzt ldtL M@)*!.!@.!!
bf]>f] k6s k|sflzt ldtL M@)*!.!@.#)
>L z]o/wgL dxfg'efjx? .
ldlt @)*! ;fn r}q dlxgfsf] % ut] a;]sf] o; b/dvf]nf xfO8«f] OghL{ lnld6]8sf] ;~rfns ;ldltsf] a}7sn] lg0f{o u/] cg';f/ o; lnld6]8 sDkgLsf] cf=j= @)&(÷@)*) / cf=j= @)*)÷@)*! sf] ;+o'Qm jflif{s ;fwf/0f ;ef lgDg lnlvt ldlt, ;do / :yfgdf lgDg ljifo pk/ 5nkmn tyf lg0f{ox? ug{sf] nflu a:g] ePsf] x'Fbf ;+:yfks tyf z]o/wgL dxfg'efjx?sf] hfgsf/Lsf] nflu of] ;"rgf k|sflzt ul/Psf] 5 .
!=aflif{s ;fwf/0f ;ef x'g] ldlt, ;do tyf :yfg M
aflif{s ;fwf/0f ;ef x'g] ldlt M @)*@.)!.# ut] a'wjf/
;do M lbp;f] !@M#) ah]	
:yfg M sf7df08f}+ lhNnf sf=d=g=kf= j8f g+= @(, cgfdgu/, lsDrL /]i6'/]i6 P08 a}So"6 .
@= 5nkmnsf ljifo
-s_ ;fwf/0f k|:tfjx?
-!_ cfly{s jif{ cf=j= @)&(÷@)*) / cf=j= @)*)÷@)*! sf] ;~rfns ;ldltsf] jflif{s k|ltj]bg pk/ 5nkmn ul/ kfl/t ug{] .
-@_ n]vfkl/Ifssf] k|ltj]bg ;lxt cf=j= cf=j= @)&(÷@)*) / cf=j= @)*)÷@)*! sf] jf;nft,gfkmf gf]S;fg lx;fa tyf ;f]lx cjlwsf] gub k|jfx ljj/0f 5nkmn ul/ kfl/t ug{] .
-#_ sDkgL cfly{s jif{ @)*)÷)*! sf] nflu sDkgL P]g, @)^# sf] bkmf !!# cg';f/ sDkgL /lhi6«f/ sfof{noaf6 lgo'Qm n]vf kl/Ifssf] lgo'lQm / lghsf] kfl/>ldsnfO{ cg'df]bg ug]{ ;DjGwdf .
-$_ cfly{s jif{ @)*!÷)*@ sf] nflu sDkgL P]g, @)^# sf] bkmf !!! cg';f/ n]vf kl/Ifssf] lgo'lQm ug{] / lghsf] kfl/>lds tf]Sg] .
-%_ ;~rfns ;ldltsf] kbk'tL{ / :jtGq ;+rfnssf] lgo'QmL tyf cg'df]bg ;DaGwdf .
-^_ ljljw .
-v_ ljz]if k|:tfjx?
-!_ sDkgLsf] ;+rfns ;ldtLdf lgod @& adf]lhd ;+:yfks ;d'xsf] ;+rfns kbsf] lgjf{rg ug]{ ;DjGwdf .
-@_ sDkgLsf] /lhi6«8{ sfof{no kl/jt{g ug{ k|jGwkqsf] bkmf tyf / lgodfjnLsf] lgod @ / lgod @& df ;+zf]wg ug]{ ;DjGwdf .
-#_ IPO ;+u ;DaGwLt sDkgLsf] k|jGwkq / lgodfjnL tyf cGo sfg'gL ;+zf]wg ;DjlGwt lgsfox?af6 s'g} ;+zf]wg, km]/jbn jf yk36 ug{ s'g} ;'emfj jf lgb]{zg k|fKt ePdf ;f]xL adf]lhd cfjZos ;+zf]wg ug{ ;+rfns ;ldtLnfO{ clVtof/L k|bfg ug]{ ;DjGwdf .
-u_ ljljw                                         
    ;+rfns ;ldltsf] cf1fn]
   sDkgL ;lrj
						
	jflif{s k|ltj]bg	
;~rfns ;ldltsf] tkm{af6 cf7f} / gjf} jflif{s ;fwf/0f;efdf k|:t't
cf=j= @)&(÷)*) / @)*)÷*! sf] aflif{s k|ltj]bg
 [image: Chairman , Nar Bdr]

cfb/0fLo z]o/wgL dxfgefjx? Û b/dvf]nf xfO8«f] Oglh{ lnld6]8sf] cf7f} / gjf} jflif{s ;fwf/0f ;efdf pkl:yt ;Dk'0f{ z]o/wlg dxfg'efjx?, cfdlGqt dxfg'efjx?, ;+rfns ;ldltsf ;b:o Ho"x?, ;~Rff/sdL{ ;fyLx?, ;Nnfxsf/ tyf z'elrGts dxfg'efjx?df s{drf/L, sDkgLsf] ;+rfns ;ldltsf] tkm{af6 / d]/f] Joltmut tkm{af6 xflb{s :jfut tyf clejfbg ug{ rfxG5' . o; sDkgLsf] cf=j=@)&(÷)*) / cf=j=@)*)÷)*! sf] jflif{s k|ltj]bg nufot cfufdL sfo{sfnsf gLlt tyf sfo{qmd nufot jf;nft, gfkmf–gf]S;fg lx;fa, gub k|jfx ljj/0f tyf cfjZos cGo ljQLo ljj/0fx¿ o; ;efdf :jLs[ltsf nflu k|:t't ug]{ cg'dlt rfxG5' . k|:t't jflif{s k|ltj]bgsf] tyf ljQLo ljj/0f cWoog kZrft oxfFx¿af6 k|fKt x'g]/rgfTds ;'emfj, ;xof]u / ;b\efjn] sDkgLsf] efjL sfo{ of]hgf lgdf{0f tyf nIo k|flKtdf yk d2t k'Ug] 5 eGg] ljZjf; lnPsf 5f}+ . 
sDkgLsf] ;+lIfKt kl/ro M
 g]kfndf /x]sf] ckf/ hn>f]tsf] pkof]u u/L hnljB't cfof]hgfx?sf] klxrfg u/L ;+efJotf cWoog, lgdf{0f / ;+rfng ug]{ clek|fon] lghL If]qsf pBdLx? ldn]/ o; b/dvf]nf xfO{8«f] OghL{ lnld6]8, sDkgL P]g, @)^# adf]lhd ldlt @)&@ ;fn k'; )^ ut] g]kfn ;/sf/, sDkgL /lhi6«f/sf] sfof{nodf klAns lnld6]8 sDkgLsf] ¿kdf btf{ eO{ ;rf+ng ePsf] sDkgL  xf] . ; sDkgLn] clxn] afUn'Ë lhNnf / u'NdL lhNnfsf] ;Ldfgf eO{ axg] b/dvf]nfdf (=^d]=jf= sf] hnljB't\ cfof]hgf ljsf; u/]/ lgdf{0f sfo{ ul//x]sf] 5 . xfn o; sDkgLdf *^# hgf ;+:yfks z]o/wgLx? /x]sf 5g\ . o; sDkgLsf ;+:yfks z]o/wgLx? ljB't, a}+s÷ljQLo If]q, :jf:Yo, z}lIfs If]q Pj+ Jofkf/÷Joj;fosf] ;fy} Joj:yfkg If]qdf nfdf] ;dob]lv bvn ePsf k|ltli7t JolQmTjx? /x]sf 5g\ .
cf7f} / gjf} jflif{s ;fwf/0f ;ef ;dIf pkl:yt eP/ jflif{s k|ltj]bg k|:t't ug{ kfpFbf dnfO{ v';L nfu]sf] 5 . o; cj;/df d ;Dk"0f{ z]o/wgL dxfg'efjx?, ko{j]Ifs, tyf sd{rf/Lx?df ;+rfns ;ldlt tyf d]/f] JolQmut tkm{af6 xflb{s :jfut clejfbg JoQm ub{5' . cfof]hgf lgdf{0fsf] k|utL tyf cfly{s ljj/0f tn pNn]v ul/Psf] 5 . 

!= z]o/ k'FhL ;DaGwdf 
sDkgLn] cfkm\gf] hf/L kF"hL dWo] ^#,%%,))) yfg z]o/ afktsf] k|lt z]o/ ?= !))÷– sf b/n] hDdf /sd ?=^#,%%,)),)))÷– sDkgLsf] ;+:yfks z]o/wgLx?af6 r'Qmf eO{;s]sf] / afFsL #(,%),))) yfg z]o/ ;fj{hlgs lgisf;gsf nflu g]kfn lwtf]kq jf]8{df ldtL @)*)÷)%÷)! df k|fylds ;fj{hlgs z]o/ lgZsfzg ug{sf nflu cfj]bg lbPsf] / xfn ;Dk'{0f sfg'gL k|s[of k'/f ul/ cGtLd :js[ltdf /x]sf]n] ;f] kZrft :yfgLo tyf ;j{;fwf/0fnfO{ hf/L ug]{5 . cfof]hgf k|efljt If]qsf afl;Gbfx?sf] nflu o; ljj/0f-kq dfkm{t !),#),%)) a/fa/sf] z]o/ lgisf;g x'g]5 / ;j{;fwf/0fsf] nflu 5'§\ofOPsf] @(,!(,%)) a/fa/sf] k"/} z]o/ lgisf;g ePkl5 sDkgLsf] r'Qmf k"FhL ?= !,)#,)%,)),)))÷—x'g]5 .

-s_ z]o/ k'FhL ;+/rf
	
	ljj/0f
	clws[t k'FhL
/sd ?
	hf/L k'FhL
/sd ?
	r'Qmf k'FhL 
/sd ?
	sDkgL /lhi6f/sf] sfo{nodf clen]v ePsf] ldlt

	sDkgLsf] k'FhL ;+/rgf
	%),)),)),)))
	%),)),)),)))
	&,!),)),)))
	@)&@÷)(÷)^

	sDkgLsf] k'FhL ;+/rgf
	&%,)),)),)))
	%^,)),)),)))
	%!,^!,&*,)))
	    @)&^÷)@÷@(

	xfn sDkgLsf] k'FhL ;+/rgf
	!,)#,)%,)),)))
	!,)#,)%,)),)))
	^#,%%,)),)))
	                     @)&(÷!!÷!@



-v_ lgisfzg kl5sf]]] r'Qmf k'FhL 

sDkgLsf] k|aGwkqsf] bkmf ^ df pNn]v eP cg';f/ :yfgLo tyf ;j{;fwf/0fx?df ;fwf/0f z]o/ lgisf;g u/L afF8kmfF8 u/] kZrft\ x'g] sDkgLsf] r'Qmf k"FhLsf] ;+/rgf b]xfo adf]lhd /x]sf] 5 M 

	qm=;+=
	z]o/wgLx?
	;d"x
	;fwf/0f
z]o/ ;+Vof
	r'Qmf /sd-?=_
	k"FhL
;+/rgf
	e'QmfgL
k|ltzt

	!
	;+:yfks z]o/wgL
	s
	^#,%%,)))
	?=^#,%%,)),)))÷–
	^!=^&%
	Zftk|ltzt

	@
	;j{;fwf/0f z]o/wgL -:yfgLo_
	v
	!),#),%))
	?=!),#),%),)))÷–
	!)%
	afFsL

	#
	;j{;fwf/0f z]o/wgL-;fd"lxs nufgL sf]if / sd{rf/Lx? ;d]t_
	v
	@(,!(,%))
	?=@(,!(,%),))) ÷–
	@*=##%
	afFsL

	
	hDdf
	
	!,)#,)%,)))
	!,)#,)%,)),)))÷–
	!))%
	



@= a}+s C0f / k"FhL ;+/rgf 
-s_ nfut / C0f - a}+sn] :jLs[t u/] adf]lhd _ 
	s|=;+=
	ljj/0f
	/sd :jLs[t
	k|lt;t

	!
	C0f -a}+s_
	!,#%,)),)),)))÷–
	^&=(( Ü

	@
	k'FhL -Equity _ ;+yfks
	^#,%%,)),))) ÷–
	#@=)! Ü

	#
	k|f/lDes z]o/ lgZsf;g af6 k|fKt 
	#(,%),)),)))÷–
	

	
	s'n nfut
	@,#*,)%,)),)))÷–
	!)) Ü



-v_ s"n C0f  - a}s C0f _  
	s|=;+=
	ljj/0f
	/sd ?
:jLs[t
	k|lt;t
	cfiff0f d;fGt ;Dd -@)*!_
	k|lt;t

	!
	g]kfn OGkm|fO:6Sr/ a}s ln
	!,!),)),)),)))÷–
	&*=%&Ü
	 (#,*(,!&,#&%÷–
	*( Ü

	@
	Pg= cfO{= l;= Pl;of a}s ln=
	#),)),)),)))÷–
	@!=$@ Ü
	@(,$#,$),&(&÷–
	(* Ü

	
	s'n nfut
	!,$),)),)),)))÷–
	!)) Ü
	!,@#,#@,%*,!&@ ÷–
	(! Ü



-u_ cGo ;'ljwf
	s|=;+=
	ljj/0f
	/sd

	!
	Bridge Gap Loan
	$),)),)),)))÷–

	@
	W.C. Loan
	^,)),)),)))÷–

	#
	L/C Facility
	&%,)),)),)))÷–

	$
	IPO Agnaist Loan (Laxmi Sunrise Bank)
	#%,)),)),))) ÷–


   -k|f/lDes z]o/ lgZsf;g af6 k|fKt ?=#%s/f]8 C0f lkmtf{ ug]]{ k|of]u ug]{ ._                
· C0f ltg]{ cjlw !@ aif{ Jofkfl/s pTkfbg ePsf] ldlt jf6 csf]{ q}dfl;s jf6 C0f e'Qmflg ;'? x'g]5 .
#= ljlQo cj:yf
cfly{s aif{ @)&(÷*) / cf=j @)*)÷*! sf] jf;nft, Gffkmf gf]S;fg lx;fa / gub k|jfx ljj/0f  lgDg cg';f/  5 . 
                                                  jf;nft
	

	ljj/0f
	jf:tljs -?= _

	
	2078/79 
	2079/80 
	2080/81 

	;DklQ
	 
	 
	 

	u}/ rfn' ;DklQ
	 
	 
	 

	;DklQ, d]lzg/L tyf pks/0f
	351,534
	263,651
	197,738

	kF"hLut sfddf k|ult
	-
	-
	2,464,494,143

	cd"t{ ;DklQ
	1,230,975,555
	1,931,166,473
	-

	:ylut s/ ;Dklt
	-
	-
	-

	cGo u}/ rfn' ;DklQ
	-
	-
	1,235,698

	hDdf u}/ rfn' ;DklQ
	1,231,327,089
	1,931,430,124
	2,465,927,579

	rfn' ;DklQ
	
	
	

	gub jf ;f] ;/x
	5,464,962
	4,243,406
	826,481

	lhG;L ;fdu|L
	-
	-
	-

	cGo rfn' ;DklQ
	109,827,102
	94,378,143
	4,153,000

	rfn' ljQLo ;DklQ
	37,365,000
	5,638,698
	67,310,107

	hDdf rfn' ;DklQ
	152,657,064
	104,260,247
	72,289,588

	hDdf ;DklQ
	1,383,984,153
	2,035,690,371
	2,538,217,167

	kF"hL tyf bfloTjx?
	
	
	

	k"FhL
	
	
	

	r'Qmf k"FhL
	516,187,000
	635,500,000
	635,500,000

	z]o/ P8efG;
	81,960,283
	-
	-

	hu]8f tyf sf]if
	139,646,534
	214,622,368
	272,052,772

	hDdf kF"hL
	737,793,817
	850,122,368
	907,552,772

	bfloTj
	
	
	

	u}/ rfn' bfloTj
	
	
	

	shf{ tyf pwf/f]
	-
	
	

	lb3sflng C0f tyf shf{
	550,291,722
	1,092,022,344
	1,213,998,172

	hDdf u}/ rfn' bfloTj
	550,291,722
	1,092,022,344
	1,213,998,172

	rfn' bfloTj
	
	
	

	sd{rf/L nfe bfloTj
	3,818,425
	8,287,959
	8,620,976

	cNksflng C0f tyf shf{
	-
	35,000,000
	319,464,074

	6«]8 / cGo bfloTj
	92,080,189
	50,257,699
	88,581,172

	s/ bfloTj
	-
	-
	-

	hDdf rfn' bfloTj
	95,898,614
	93,545,658
	416,666,222

	hDdf bfloTj
	646,190,336
	1,185,568,002
	1,630,664,394

	hDdf kF"hL tyf bfloTjx?
	1,383,984,153
	2,035,690,370
	2,538,217,167

	
	

	Gffkmf gf]S;fg lx;fa

	ljj/0f
	jf:tljs -?= _

	
	2078/79 
	2079/80 
	2080/81 

	laqmL cfDbfgL
	75,053,982
	81,648,507
	-

	laqmL cfDbfgL (IFRIC 12)
	
	
	62,190,955

	laqmL nfut
	-
	-
	-

	s"n gfkmf
	75,053,982
	81,648,507
	62,190,955

	cGo cfDbfgL ÷ -vr{_
	-
	-
	249

	s"n gfkmf
	75,053,982
	81,648,507
	62,191,204

	k|zf;lgs vr{
	684,897
	2,380,407
	1,189,003

	sd{rf/L vr{
	964,821
	1,122,500
	1,122,500

	d"NoX|f; / kl/zf]wg
	104,276
	94,766
	72,796

	;Grfng gfkmf
	73,299,988
	78,050,834
	59,806,905

	z'4 ljQLo nfut
	-
	-
	-

	sd{rf/L jf]gz cl3sf] gfkmf
	73,299,988
	78,050,834
	59,806,905

	sd{rf/L jf]gz Joj:yf
	-
	-
	-

	s/ cl3sf] gfkmf
	73,299,988
	78,050,834
	59,806,905

	rfn'jif{sf] cfos/ vr{
	-
	-
	-

	cl3Nnf] jif{sf] cfos/ vr{
	-
	-
	-

	:yug s/ cfDbfgL
	-
	-
	-

	o; jif{sf] gfkmf
	73,299,988
	78,050,834
	59,806,905

	
	
	
	

	cGo lj:t[t cfDbfgL 

	ljj/0f
	jf:tljs -?= _

	 
	2078/79 
	2079/80 
	2080/81 

	gfkmf÷-gf]S;fg_ lx;favftf cg';f/sf] gfkmf÷-gf]S;fg_
	73,299,988
	78,050,834
	59,806,905

	cGo lj:t[t cfDbfgL
	-
	-
	-

	s= gfkmf÷-gf]S;fg_ lx;favftfdf pNn]v ug{' gkg]{ lzif{sx?
	
	
	

	O{SjL6L z]o/df ul/Psf] nufgLaf6 ePsf] gfkmf÷-gf]S;fg_ plrt d"Nodf dfkg
	-
	-
	-

	k"0f{ d'Nof°gaf6 gfkmf÷-gf]S;fg_
	-
	-
	-

	sd{rf/L nfe of]hgfdf PSr'l/on gfkmf÷-gf]S;fg_
	-
	-
	-

	dfly pNn]lvt lzif{sx?df nfUg] s/
	-
	-
	-

	s'n gfkmf÷-gf]S;fg_ lx;favftfdf pNn]v ug{' gkg]{  cGo lj:t[t cfDbfgL
	-
	-
	-

	gub k|jfx x]h gfkmf÷-gf]S;fg_
	-
	-
	-

	ljb]zL ;+rfngsf] ljQLo ;DklQaf6 ;6xL  gfkmf÷-gf]S;fg_
	-
	-
	-

	dfly pNn]lvt lzif{sx?df nfUg] s/
	-
	-
	-

	gfkmf÷-gf]S;fg_ df k'Mg jlu{s/0f
	-
	-
	-

	s'n gfkmf÷-gf]S;fg_ lx;favftfdf pNn]v ug{' kg]{  cGo lj:t[t cfDbfgL
	-
	-
	-

	o; cf=j sf] s'n cGo lj:t[t cfDbfgL
	73,299,988
	78,050,834
	59,806,905

	
	
	
	

	gub k|jfx ljj/0f 

	ljj/0f
	jf:tljs

	
	2078/79 
	2079/80 
	2080/81 

	;~rfng ultljlwaf6 gub k|jfx
	 
	 
	 

	cfos/ cl3sf] v'b gfkmf
	73,299,988
	78,050,834
	59,806,905

	;dfof]hg M
	
	
	

	;DkQLsf] ljqmLaf6 3f6f
	-
	-
	-

	IFRIC – 12 cg';f/sf] gfkmf÷-gf]S;fg_
	(75,053,982)
	(81,648,507)
	(62,190,955)

	x|f;s6L vr{
	104,276
	94,765
	72,796

	;"rLdf kl/jt{g
	-
	-
	-

	cGo rfn' ;DklQdf kl/jt{g
	(3,447,481)
	47,175,261
	27,318,035

	cGo bfloTjdf kl/jt{g
	61,706,454
	(2,352,956)
	230,804,439

	;+rfngaf6 s'n gub k|fKt
	56,609,255
	41,319,397
	255,811,220

	ljlQo ultljlwaf6 gub k|jfx
	
	
	

	z]o/ kF"hLdf kl/j{tg
	-
	119,313,000
	-

	clu|d sfndf kl/jt{g
	43,931,280
	(81,960,283)
	-

	bL3{sfnLg bfloTjdf kl/jt{g
	430,291,722
	541,730,622
	214,291,953

	z]o/ hf/L vr{
	-
	(3,075,000)
	(2,376,501)

	nfef+z e'QfgL
	-
	-
	-

	ljlQo ultljlwaf6 v''b gub k|jfx
	474,223,002
	576,008,339
	211,915,452

	nufgL ultljlwaf6 gub k|jfx
	
	
	

	7f]; l:y/ ;DklQdf kl/jt{g
	(87,000)
	-
	-

	lgdf{0fflwg{ ;DklQdf sdL÷-j[l4_
	(568,590,770)
	(618,549,293)
	-

	CWIP sdL÷-j[l4_
	-
	-
	(471,143,597)

	nufgL ultljlwaf6 v'b gub k|jfx
	(568,677,770)
	(618,549,293)
	(471,143,597)

	gub k|jfxdf v'b a[l4÷-sdL_
	(37,845,513)
	(1,221,557)
	(3,416,926)

	jif{sf] z'?df ePsf] gub 
	43,310,475
	5,464,962
	4,243,406

	jif{sf] clGtddf ePsf] gub 
	5,464,962
	4,243,405
	826,480


sDkgLsf] ljlQo kl/;'rs M -xfn j}s jf6 :jLs[t jh]6 cg';f/ _
	cfof]hgfsf] nfut lgdf{0f cjlwsf] Aofh afx]s
	?=@)& s/f]8

	cfof]hgfsf] nfut lgdf{0f cjlwsf] Aofh ;lxt
	?=@#* s/f]8

	cfof]hgfsf] ;fwf/0f nufgL lkmtf{ x'g] cjlw(Pay Back Period)
	(=& aif{

	cfof]hgfsf] l8isfpG6df nufgL lkmtf{ x'g] cjlw(Discounted Pay Back Period)
	!&=&* aif{

	Internal Rate of Return of Project(IRR)
	(=(@Ü

	Equity IRR
	!$=)@Ü

	z]owgL  ;+Vof
	*^#

	k|lt z]o/ cfDbfgL
	? (=$!


	Seasons
	7.3 MW
	2.3MW
	9.6 MW

	Wet Energy
	32.62
	11.59
	44.21

	Dry Energy
	6.72
	2.50
	9.22

	Total
	39.34
	14.09
	53.44

	Per MW
	5.39
	6.13
	5.57

	
	
	
	

	Revenue
	7.3 MW
	2.3MW
	9.6 MW

	First Year
	21.30
	7.67
	28.97

	9th year
	23.86
	9.27
	33.14

	Per MW- First Year
	2.92
	3.33
	3.02

	Per MW- 9th Year
	3.27
	4.03
	3.45

	Escalation
	5 years
	8 years
	



Project Cost Amount in Crore
	S. N.
	Budget 
	 SLA Budget
	Proposed For Revision
	Variance

	1
	Preparatory works
	              2.92 
	                5.70 
	      (2.78)

	1.1
	General
	              0.25 
	                0.25 
	           -   

	1.2
	Infrastructure and camp facilities
	              0.71 
	                0.71 
	           -   

	1.3
	Access road construction and maintenance
	              1.35 
	                4.13 
	      (2.78)

	1.4
	Vehicle Facilities
	              0.45 
	                0.45 
	           -   

	1.5
	Office and Furniture Facilities
	              0.16 
	                0.16 
	           -   

	2
	Civil works
	            77.30 
	              80.00 
	      (2.70)

	3
	Hydromechanical works
	            58.28 
	              58.78 
	      (0.50)

	4
	Electromechanical works all complete
	            22.49 
	              23.14 
	      (0.65)

	5
	Transmission line and interconnection
	              3.86 
	                4.56 
	      (0.70)

	6
	 Contingencies 
	                  -   
	                    -   
	           -   

	7
	Land acquisition and lease 
	              9.06 
	                9.70 
	      (0.64)

	8
	Environment and Social cost 
	              2.95 
	                3.50 
	      (0.55)

	9
	Sup/ Management/ Admin/ Insurance
	            11.96 
	              16.12 
	      (4.16)

	10
	Project Development  
	              5.50 
	                5.90 
	      (0.40)

	11
	 Interest During Construction (IDC)
	            20.68 
	              30.65 
	      (9.97)

	 
	Grand Total
	          215.00 
	            238.05 
	    (23.05)

	
	
	                  -   
	                    -   
	           -   

	 
	Loan
	         130.00 
	           135.00 
	     (5.00)

	 
	Equity
	           85.00 
	           103.05 
	   (18.05)

	 
	Total
	          215.00 
	            238.05 
	    (23.05)



   $=cfof]hgf lgdf{0f sfo{ k|utL
sDkgLn] cfof]hgfx?sf] lgdf{0f sfo{nfO{ lgDgfg';f/ auL{s/0f ul/ sfof{Gjog ul/Psf]]] 5 . 
i) Lot I – Infrastructure Development Works
ii) Lot II– Civil Works
iii) Lot III – Hydro Mechanichal Works
iv) Lot IV – Electro Mechanical Works
v) Lot V – Transmission Line Works
             -c_ rfn' cf=j= sf] @)*!÷*@ r}q dlxgfsf] cGt ;Dddf cfof]hgfsf] s'n (*=%) k|ltzt sfo{ ;DkGg ePsf] 5 . cfufdL h]7 d;fGt @)*@ leq  o;sf] ljj/0f tkl;n cg';f/ /x]sf] 5 . sfd;DkGg u/L cfiff0f ! ut] b]vL Jofkf/Ls pTkfbg z'? ug]{ nIf 5 .
	l;=g=
	ljj/0f
	sfo{ k|ult
	k|ult ljj/0f k|ltzt

	!=
	cfwf/e"t lgdf{0f sfo{
	 
	 

	!=!
	k|j]z dfu{
	k'/f ePsf]
	!))Ü

	!=@
	l;len ;+/rgf
	k'/f ePsf]
	!))Ü

	@=
	l;len sfo{x?
	 
	 

	@=!
	x]8 sfo{x?
	;Dk'0f{ sfd clGtd r/0fdf k'u]sf]
	((.((Ü

	@=@
	k]g:6s / kfj/ xfp;sf sfo{x?
	kfOk hf]8\g] sfd ePsf] ;fy} l;len ;+/rgfsf sfdx? ;DkGg ePsf] 
	((Ü

	@=#
	x]8/]; 6g]n
	          —
	nfu' gePsf]

	#=
	xfO8«f] d]sflgsn sfo{
	 
	 

	#=!
	x]8 js{;\
	u]6 OG;'n]zg sf] sfd ;DkGg ePsf]
	!))Ü

	#=@
	Pl86 u]6;\
	—
	nfu' gePsf]

	#=#
	kfj/ xfp;
	—
	(*Ü

	#=$
	l:6n nfOlgª, k|];/ zfkm6 P08 ;h{ zfkm6
	;h{ zfkm6 ;DkGg ePsf] / ;h{ cnfOgd]G6 df sfd e}/x]sf] 
	!))Ü

	$=
	On]S6«f]d]sflgsn sfo{
	 
	 

	$=!
	d]lzg tyf pks/0f pknAwtf tyf 8]lne/L
	On]S6«f]d]sflgsn sf ;fdfgx? ;fO6df cfOk'u]sf]
	!))Ü

	$=@
	d]lzg tyf pks/0f h8fg
	s|]gaLd h8fg e};s]sf] / afsL sfd e}/x]sf]  
	(%Ü

	%=
	6«fG;ld;g nfOg
	kf]n hf]8\g] sfd ;DkGg ePsf] / $ ls=ld afFsL /x]sf]
	((Ü



-;du|df cfof]hgfsf] lgdf{0f sfo{ (*=%)Ü ;DkGg e};s]sf] 5 ._
%= pTkfbg cg'dltkq -Generation Licence_ 

	Ifdtf
	k|fKt ldlt
	gDa/
	sfod /xg] calw

	     &=# d]=jf=
	@)&#÷!)÷@#
	lj lj lj )&#÷)&$ lj p !*#
	  @)&#÷!)÷@# 
      b]lv 
  @!)(÷!)÷@@

	yk
	@)&(÷)#÷!(
	lj lj lj )&#÷)&$ lj p !*#
	yk ! aif{

	     (=^ d]=jf=
	@)&^÷)#÷)*
	lj lj lj )&#÷)&$ lj p !*#
	 @)&#÷!)÷@# 
     b]lv 
 @!)(÷!)÷@@

	yk
	@)&(÷)#÷!(
	lj lj lj )&#÷)&$ lj p !*#
	yk ! aif{



cfof]hgfsf] hDdf cjwL @!)( ;Dd /xg] 5 .

       ^= kL=kL=P= ;DaGwdf -Power Purchase Agreement_
  kL=kL=P=ldlt       &=# d]=jf= M lj=;= @)&#÷!)÷)( ut]
                    (=^ d]=jf= M lj=;=@)&%÷)^÷!^ ut]

&= n]vf k/LIf0f ;DaGwdf M
cfyL{s jif{ @)&(÷)*) b]lv @)*)÷)*! ;Dd ;DkGg eO k]z ug{ kg]{ lgsfox?df k]z ul/;lsPsf] 5 .
 *= s/ ;DaGwdf
sDkgLn] cfyL{s jif{ @)*)÷)*! ;Dd s/ sfof{nodf ljj/0f k]z u/L s/r'Qmf lnO;s]sf] 5 .
    
      (= hUuf ;DaGwdf
s_ a}sdf /f]SsfePsf] hUufsf] ljj/0f
	s|=;+=
	 a}s+sf] gfd
	hUuf /f]klg

	!
	g]kfn OGkm|fO:6Sr/ a}s ln= / Pg cfO{ l; Pl;of a}s ln=
	!!)–!–!–#

	
	hDdf
	!!)–!–!–#


    
    !)= ;~rfns ;ldltdf ePsf] x]/km]/ / ;f]sf] sf/0f
	o; sDkgLsf] ;~rfns ;ldltsf] ;+Vof sDkgLsf] :jLs[t lgodfjnLsf] lgod @& sf] Joj:yf adf]lhd !! -P3f/_ hgfsf] ;~rfns ;ldtL /x]sf] 5 . h;df Ps dlxnf / b'O{ hgf :jtGq ;~rfns /xg] Joj:yf ul/Psf] 5 . :jtGq ;+rfnssf] ;DjGwdf lgodfjlndf Joj:yf eP cg';f/ x'g]5 . ;~rfns ;ldltdf ;+:yfks ;d"xsf] k|ltlglwTj ug]{ ;~rfnssf] sfo{sfn xfnsf] jif{df ;dfKt x'Fg] x'Fbf k|:t't jflif{s ;fwf/0f ;efsf] bf];|f] ;qdf x'g] lgjf{rg sfo{qmdaf6 cfufld @ jif{] sfo{sfnsf nflu ;+:yfks ;d"xaf6 ! hgf dlxnf ;lxt ^ hgf ;~rfnssf] lgjf{rg ul/ ;~rfns ;ldltsf] u7g ul/g]5 .
-s_ sf/f]af/nfO{ c;/ ug{] d'Vo s'/fx?
 c= 	b]zsf] cfly{s Pj+ /fhlglts jftfj/0fn] klg sDkgLsf] Joj;fonfO{ c;/ k'¥ofO/x]sf] x'G5 . To:t} g]kfndf ev{/} ;+l3otfdf uPsf]n] :yflgo Pj+ k|fb]lzs ?kdf x'g] sfg'gsf] th{'df Pj+ To;sf] sfof{Gjogsf sf/0f klg hnljB't cfof]hgf ;~rfng Pj+ lgdf{0fdf c;/ k'¥ofO/x]sf] x'G5 .
cf=	e'sDk, af9L, klx/f, ljZjJofkL km}lnPsf] dxfdf/L /f]u sf]le8 h:tf k|fs[lts k|sf]kx?n], a}ssf] Jofh b/, ljb]zL d'b|fsf] d'No j[l4 cflb h:tf sf/0fx?af6 hnljB't cfof]hgfsf sfo{x?nfO{ k|ToIf jf ck|ToIf ?kdf c;/ k'¥ofO{ /x]sf] x'G5 .
O= 	hn;|f]tsf] d'xfg, hnjfo'df kl/jt{gsf sf/0f kfgLsf] ;|f]tdf sdL xF'bf ljB't pTkfbgdf sdL cfpg], k|fs[lts k|sf]ksf sf/0f cfof]hgfsf] ;+/rgf tyf pks/0fx?df If]lt kg{ uPdf vr{x? a9\g], ljB't s]Gb|sf d]l;g tyf pks/0fx? v/fa eO{ ljB't pTkfbg / cfk"lt{df ;d:of x'g], k|;f/0f nfO{gsf] v/faLsf sf/0f ljB't cfk"lt{df ;d:of x'g] h:tf 36gfx?n] sDkgLsf] cfDbflgdf sdL Nofpg ;Sg] 5 .
!!= n]vfkl/If0f k|ltj]bgdf s'g} s}lkmot pNn]v ePsf] eP ;f] pk/ ;~rfns ;ldltsf] k|ltls|of n]vfkl/If0f k|ltj]bgdf lgoldt sf/f]af/df b]lvPsf ;fdfGo k|s[ltsf s}lkmot, k|ltlqmof ;'emfjx? Dffly ;~rfns ;ldltsf] Wofgsif{0f x'g'sf ;fy} ;f]sf] ;'wf/sf lglDt cfjZos k|lqmof rflnPsf] 5 .
!@= cfDbfgL / nfef+z afF8kmFf8 ug{ sDkgLn] xfn cfˆgf] cfDbfgLsf] z"?jft ul/ ;s]sf] cj:yf 5}g .
!#= z]o/ hkmt ePsf] eP hkmt ePsf] ;ª\Vof, To:tf] z]o/sf] clËt d'No, To:tf] z]o/ hkmt x'g' eGbf cufj} ;f] afkt sDkgLn] k|fKt u/]sf] hDdf /sd / Tof:tf] z]o/ hkmt eP kl5 ;f] z]o/ lqmL ul/ aKgLn] k|fKt u/]sf] /sd tyf hkmt ePsf] z]o/ jfkt /sd lkmtf{ u/]sf] eP ;f]sf] ljj/0f M o; bkmf cg';f/ ;ldIff cjlw ;Dd s'g} z]o/ hkmtsf] sfd sf/jfxL ePsf] 5}g .
!$= ljut cfly{s jif{df sDkgL / o;sf] ;xfos sDkgLsf] sf/f]af/sf] k|ult / ;f] cfly{s jif{sf] cGtdf /x]sf] l:yltsf] k'g/fjnf]sg o; sDkgLsf] s'g} klg ;xfos sDkgL;+u sf/f]jf/ u/]sf] 5}g .
!%= sDkgL tyf To;sf] ;xfos sDkgLn] cfly{s jif{df ;DkGg u/]sf] k|d'v sf/f]af/x? / ;f] cjlwdf sDkgLsf] sf/f]af/df cfPsf] s'g} dxTjk'0f{ kl/jt{g M o; sDkgLsf] s'g} klg ;xfos sDkgL 5}g . sDkgLsf] k|fylds ;fjf{hlgs lgZsfzg u/L bf];|f] ahf/df z]o/ sf/f]jf/ ug]{ pZ2]on] g]kfn lwtf]kq af]8{df lgj]bg btf{ eO{ j;]sf] cj:yfdf o; sDkgLn] ;f] cf=j= sf] cjwLdf s'g} klg z]o/ vl/ lalqmsf] sf/f]af/ g/x]sf] s'/f oxfFx?nfO{ cjt g}  5 .
!^= ljut cfly{s jif{df sDkgLsf] cfwf/e"t z]o/wgLx?n] sDkgLnfO{ pknAw u/fPsf] hfgsf/L ljut cfly{s jif{df sDkgLsf] cfwf/e"t z]o/wgLx?n] sDkgLnfO{ s'g} hfgsf/Lx? pknAw u/fPsf 5}gg\ .
!&= cf=j= @)*).)*! sf] cGTo;Dd o; sDkgLsf ;~rfnsx?sf] z]o/ :jfldTj lgDg cg";f/ /x]sf] 5 / lghx? sDkgLsf] z]o/ sf/f]af/df ;+nUg /x]sf] kfOPsf] 5}g .
	qm=;=
	Gffd
	kb
	z]o/ lsQf yfg

	!=
	>L g/ axfb'/ k'g -gL/h_
	cWoIf
	!,)),)))

	@=
	>L dfwj k|;fb v/]n
	;~rfns 
	@,$%,)))

	#=
	>L /fd k|;fb s8]+n
	;~rfns
	@,@*,)))

	$=
	>L x/L k|;fb ;fksf]6f
	;~rfns	
	@,!%,)))

	%=
	>L g/ axfb'/ 3tL{
	;~rfns	
	((,$$)

	^=
	>L Zfflns/fd ;fksf]6f
	;~rfns	
	@),)))

	&=
	>L OGb|dl0f ;fksf]6f
	;~rfns	
	$,)%,)))

	*=
	>L 6Lsf/fd v/]n
	;~rfns	
	!,@%,)))

	(=
	>LdtL ufoqL ;fksf]6f
	;~rfns	
	!,)))

	!)=
	>L ejbQ ;'j]bL
	;~rfns	
	!)),)))

	!!=
	>L ?ksnfn >]i7
	;~rfns	
	!,!!,)))



!*= 	ljut cfly{s jif{df sDkgL;Fu ;DalGwt ;Demf}tfx?df s'g} ;~rfns tyf lghsf] glhssf] gft]bf/sf] JolQmut :jfy{sf] af/]df pknAw u/fOPsf] hfgsf/Lsf] Joxf]/f M ljut cfly{s jif{df sDkgL;Fu ;DalGwt ;Demf}tfx?df s'g} ;~rfns tyf lghsf] glhssf] gft]bf/x?sf] s'g} klg JolQmut :jfy{ 5}g .
!(= 	sDkgLn] cfˆgf] z]o/ cfkm}n] vl/b u/]sf] eP To;/L cfˆgf] z]o/ vl/b ug{sf] sf/0f, To:tf] z]o/sf] ;ª\Vof / clÍt d'No tyf To;/L z]o/ vl/b u/] afkt sDkgLn] e'QmfgL u/]sf] /sd M sDkgLn] cfˆgf] z]o/ cfkm}n] vl/b u/]sf] 5}g .
@)=	cfGtl/s lgoGq0f k|0ffnL eP jf gePsf] jf ePsf] eP ;f]sf] lj:t[t ljj/0f M
sDkgLsf] cfGtl/s lgoGq0f k|0ffnL ;an / k|efjsf/L agfpgsf nflu ;~rfns ;ldltn] cfjZos lglt tyf lgodx? th{'df ul/ nfu' ub}{ cfPsf] 5 . sDkgLsf] cfly{s k|zf;g Pj+ sDkgLsf] n]vf k|0ffnLnfO{ Jojl:yt / kf/bzL{ agfpgsf] nflu cfjZos ljlgodfjnLx? lgdf{0fsf] k|s[ofdf /x]sf 5g\ . ;~rfns ;ldltsf] lg0f{o adf]lhd cfjZos lgb{]zg k|fKt ul/ To;sf] sfof{Gjog ug{] ul/Psf] 5 .
@!=	ljut cfly{s jif{sf] s'n Joj:yfkg vr{sf] ljj/0f M
cfly{s cf=j= @)&(÷@)*) / cf=j= @)*)÷@)*! df s'n Joj:yfkg vr{ o;sf] ljj/0f ljtLo ljj/0fsf] gfkmf gf]S;fg lx;fadf pNnn]v ul/sf] 5 .
@@= z]o/wgLn] a'lem lng afFsL /x]sf] nfef+zsf] /sd M
sDkgLn] o; cl3 nfef+z ljt/0f gu/]sf] x'Fbf sDkgLn] s'g} klg nfef+zsf] /sd ljt/0f ug{ jf z]o/wgLn] j'lem lng afFsL /x]sf] 5}g .
@#= bkmf !$! adf]lhd ;DklQ vl/b ljlqm u/]sf] s'/fsf] ljj/0f M
cf=j= @)&(÷@)*) / cf=j= @)*)÷@)*! sf] n]vfkl/If0f k|ltj]bg cg';f/ sDkgLn] vl/b u/]sf vr{ eP/ ghfg] k"FhLut ;fdfgx?sf] ljj/0f jflif{s cfly{s ljj/0fdf pNn]v ul/Psf] 5 .
@$= bkmf !&% adf]lhd ;DjGw sDkgL lar ePsf] sf/f]jf/sf] ljj/0f M To:tf] s'g} klg sDkgL;Fu sf/f]jf/ ePsf] 5}g .
@%= o; P]g tyf k|rlnt sfg"g adf]lhd ;~rfns ;ldltsf] k|ltj]bgdf v'nfpg' kg]{ cGo s'/f M o; P]g tyf k|rlnt sfg'g adf]lhd ;~rfns ;ldtLsf] k|ltj]bgdf cfjZosQf cg';f/ ljj/0fx?nfO{ ;s];Dd yk Zki6 kfb}{ nlug]5 .			
@^= efjL gLlt tyf sfo{qmd
-s_ cfof]hgfsf] cfufdL @ dlxgfdf ;DkGg ug]{ nIosf ;fy sfd ul//x]sf] 5 . / cfiff0fsf] z'?jf6 Jofkf/Ls pTkfbg ug]{ nIo /flvPsf] 5 .
@&= ;+:yfut ;fdflhs pQ/bfloTj M 
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